Active Travel Infrastructure Fund – General Q&A

I submitted an application for a project in January 2025 which I would like to update. Do I need to submit a new application through the Citizenspace portal?

If you submitted an application in January 2025 for a project which you would like to update then please contact ATIFund@transport.gov.scot with the project name and we will send you your previous application in an excel spreadsheet which you can update. You do not require to submit a new application through the Citizenspace portal. However if you want to submit for different RIBA stages than you previously applied for then you will need to submit a new application through the Citizenspace portal for the new stages as it will be a new application.

Can I apply for both RIBA stages 0-2 and 3-4 in the same application for the same project?

No. You need to submit separate applications for RIBA stages 0-2 and 3-4. While you can submit applications for both Stages 0-2 and 3-4 we will be considering these applications separately. Therefore projects that apply for Stages 3-4 that have already completed previous stages will be prioritised over those which have not completed Stages 0-2. We appreciate that there will be circumstances where funding for both will be appropriate, therefore please highlight your reasons for applying for both when you submit your applications in the appropriate locations on the form e.g. value for money, procurement sections etc.

Can I apply for both design and construction for the same project?

You can only apply for construction funding if you have met all the requirements set out in the ATIF Tier 2 Construction application form. If you have not completed your design or other requirements then you will need to apply again in 2027-28. However, if you can design and construct the project in the same financial year, please contact the ATIF Mailbox to discuss with the Transport ATIF Construction Team prior to submitting your application.

How many projects can I submit applications for?

There is no limit to the number of projects a partner can submit. Each project will be assessed individually by an independent technical advisor and funding awarded to those projects meeting the criteria and scoring highest. However, Transport Scotland will always seek to realise best value for money and will expect to deliver a geographical distribution of projects. For construction, there may therefore be a maximum project value of between £5m and £10m per partner. This will be established following the number of assessed construction-ready applications submitted by all partners.

If it is expected that the full project cannot be delivered within the financial year (2026-27), partners should provide detailed and estimated costs for those elements of the project which can be delivered in subsequent financial year(s). If successful this will be prioritised for funding in future years, subject to future years’ budget availability and Transport Scotland’s internal governance/approval processes.

Is it necessary to submit a separate application for each project?

Yes, the application form is designed to be completed separately for each project and for RIBA stages 0-2 and 3-4. Area-wide schemes that have a number of components (e.g. modal filters, speed reduction measures, cycle parking, pavement widening, shared use paths) can be submitted as one application, as could a collection of minor works across a larger area (e.g. installation of cycle hangers). If you are unsure, please contact for advice prior to submission.

When will successful projects be confirmed for funding?

We appreciate the need for prompt approval. Transport Scotland will formally notify all applicants of the outcome of their applications as soon as is practicable. The timetable is difficult to define at this stage since the Scottish Budget 2026-27 is scheduled to be published on 13 January 2026 with all subsequent budget allocations subject to internal approval processes. However, we are aware of the importance of early notification in order to develop work plans for the year.

What is the budget for ATIF Tier 2 construction for 2026-27?

The budget for ATIF construction-ready projects is anticipated to be around £40 million or more, however this will be subject to Scottish Government budget setting process and Transport Scotland’s internal governance/approval processes.

Can I attach / send further information about my project or other supporting documents with my application?

To ensure fairness and a streamlined application process for delivery partners and Transport Scotland alike, we have designed our application form to include all the information that our independent technical advisors will need to assess the projects. In the event that they wish to seek any clarifications, they will contact you.

Is this funding open only once in a year? What happens if I miss the 9 January  deadline for applications?

The ATIF receives an annual budget from the Scottish Government and so applications are invited within a window in advance of the financial year.  As some projects that are awarded funding may experience delays, there is scope for projects further down the prioritisation list to be awarded funding later in the financial year.

If all the assessed projects deemed successful are awarded funding and there is still a budget available, further applications may be invited at a later date.

Will you consider funding projects which does not fall into any of the categories listed on the application portal?

Yes, as stated, the list of scheme types is intended to be illustrative rather than exhaustive. If you are unsure, you can contact ATIFund@transport.gov.scot for advice prior to submitting.

For awareness, please note that the ATIF cannot be used to fund bike hire/bike share schemes, bus shelters, bus stops etc. Please see the types of infrastructure that can be funded through ATIF here - https://consult.gov.scot/transport-scotland/02bc72a2/

What happens to projects that span across multiple years? Will multi-year projects be supported?

The Scottish Government’s budget is determined on an annual basis and, as such, the ATIF 2026-27 can only provide funding for that specific financial year. However, projects which span multiple years may be prioritised in future years, subject to budget availability, suitable progress being made and internal Transport Scotland assurance/approval processes.

How will the new projects submitted this year be prioritised, alongside those submitted through ATIF 2025-26?

Projects submitted in 2025-26 that were not funded this year will be reassessed along with the new applications. This approach ensures that projects assessed and deemed deliverable receive funding at the start of the year, subject to financial approvals and internal governance.

Will you provide funding for monitoring and evaluation?

Yes, funding for monitoring and evaluation can be provided as part of the grant award. This will be discussed with partners following the grant award.

Will you provide funding for maintenance?

No. The ATIF cannot be used to fund the maintenance of infrastructure.

Should ATIF projects include associated behaviour change initiatives as part of the new infrastructure project?

Yes. ATIF projects should include demand stimulation initiatives that will maximise impact of the new infrastructure.

Partners should capitalise costs when using the ATIF to deliver associated behaviour change interventions. Please note that ATIF is a Capital fund.

How will these behaviour change initiatives be funded?

Transport Scotland will provide funding to successful projects as part of the ATIF, however it is for delivery partners to submit proposals that include demand stimulation initiatives. We recommend that you discuss any behaviour change initiatives with your Regional Transport Partnership for their awareness and to ensure that there is synergy in behaviour change activity across your region.

What are the match funding requirements?

For construction, all projects will require some element of match (30%). The ATIF Team will engage during the assessment process to determine the requirements. Match funding will be expected for non-core Active Travel aspects to projects to ensure maximum value for money from the ATIF. For example, for projects where placemaking is a major component, applicants would be expected to provide match funding to account for this. Similarly, use of expensive materials (such as in World Heritage Sites or similar) will be expected to be covered by match funding.

For design, match funding will not be required.

What consideration has been given to rural projects?

We understand that rural areas may have distinct requirements and we welcome applications for projects across Scotland.

Some concerns were raised previously by Delivery Partners that they had received pushback from funders on shared use; we would like to reassure delivery partners that, as per Cycling By Design, shared use provision can be justified in numerous contexts outwith built-up areas.

There are opportunities within our application form(s) to provide additional context on the design approach where Cycling By Design standards may not be able to be met without the need for compromise. This will be helpful when assessing applications.

What if my project does not meet the standards set out in Cycling by Design?

If an applicant believes they have an impactful scheme for which evidence to support a compromise from Cycling by Design is available, this should be included in the application. For applications for Stages 0-2 this can be outlined in the commentary and one will be expected to be produced as part of the work undertaken at stages 0-2. For applications for Stages 3-4 a completed Design Review Template as set out in Cycling by Design will require to be uploaded as part of the application for consideration. In general, an application that departs from Cycling by Design without a strong and evidenced basis for doing so, will be scored down. Early discussion with Transport Scotland officers is advised in order to gauge any possible detriment to overall application scores.

What are the reporting arrangements for the ATIF?

The reporting requirements for the ATIF 2026-27 will be similar to those underway through the ATIF in 2025-26 for design and construction projects.

This will be commensurate to the level of funding awarded and include a monthly progress report, financial information, programme, a risk register etc, again applied to reflect the level of funding awarded as appropriate. Meetings will be arranged with delivery partners on a monthly basis unless agreed otherwise. All reporting will be direct to Transport Scotland or our representatives.

Will I have access to support for my ATIF projects?

Staffing and any specialist resources, that are directly attributable to projects can be funded through ATIF. Please ensure that these costs are included within your applications.

If my project has finished its project stage in Places for Everyone (PfE) can I continue within PfE or do I need to apply to ATIF Tier 2 (for Design or Construction)?

The Places for Everyone (PfE) Programme is winding down therefore all new applications for funding that may historically have been made to PfE will need to be made to ATIF.

What deliverables are required for ATIF Tier 2? Are they the same as those for Places for Everyone?

In terms of deliverables – what activities a project should complete at each stage before moving on to the next – RIBA represents best practice. Transport Scotland will not be prescriptive regarding requirements, however key factors that require to be at the heart of all projects are high-quality inclusive designs that are informed and developed through inclusive consultation, and delivering outcomes aligned to the Active Travel Framework that are best value for communities and the public purse. It will be expected that evidence relating to these factors is provided for funding to be offered.

The following is a guideline as to what is generally likely to be required.

Stage 0 – Project Outline and Purpose

This is a justification for a proposed project based on its expected benefits.

Key elements:

- Aims and objectives

- Programme and budget

- Risk register

- Links to wider strategies

- Evidence of support from public and authorities

- Identification of landownership

- Any other information that can demonstrate why a project is needed and should go ahead.

Stage 0 – Business Case (where applicable) - See ‘ATIF Tier 2 Design Background and Guidance’ for further information

Stage 0 – Stakeholder Engagement Plan - Updated at every later stage

Stage 1 - Feasibility Study – Elements of this are to be updated at every later stage

A feasibility study is an analysis that considers a variety of factors including economic, geographical, technical, and legal amongst other issues/opportunities.  This helps to create a case, determine the likelihood of completing the project and what measures will be required to complete it successfully. This could be submitted as a report. Key elements include: Location Plan

- Project and Design Risk Register

- Statutory Impact assessments including Equality Impact Assessment (EqIA), Environmental Impact Assessment and others as required

- Options Appraisal

- Any other appraisals required e.g. preliminary ecological appraisal where applicable

- Budget and programme forecasts by year

Stage 0 - Statutory Permissions Plan – Updated at every later stage - Identification of all statutory permissions that are likely to be required for the project. Report outlining which permissions might be required (including but not limited to Planning Permission, Traffic Regulation Order, Redetermination Order, Roads Construction Consent or Land Ownership Permissions), timeframes for obtaining these and any costs associated with it (included in main budget). Any risks associated with these permissions should be added to the project risk register.

Stage 0 – Data Sharing Agreement – Updated at every later stage

Stage 1 - Monitoring and Evaluation Plan – Updated at every later stage - Costed plan including SMART objectives and how these will contribute to Active Travel Framework outcomes and associated KPIs, logic framework, tools to gather evidence and data at baseline, on opening and 2-5 years post construction (to be confirmed with Transport Scotland through scoping discussions and will depend on the project), ownership of tasks and commitment to a report on the status of monitoring at various stages and dissemination plan. Further guidance on M&E for ATIF will follow.

Stage 1 - Road Safety Audit – Updated at every later stage – Audit relevant to the design stage and report on how findings have or will be addressed.

End of Stage 2 – Concept Design Package

Package that includes concept design, that depicts and explains the design ideas being taken forward. The package should incorporate (as a minimum) the below items. This could take the form of a report summarising the development of the project.

Key elements:

- Map of location(s)

- More detailed options appraisal

- Clear general arrangement plans with a key showing all proposals and, where appropriate, overlaid on existing project area

- Cross sections

- Technical surveys

- Road Safety Audit – any issues raised and how these will be addressed

- Constraints Plan

- Maintenance Plan (commitment)

- Traffic Regulation Order details where required

- Lighting and/or signalling proposals where relevant

- Cycling by Design - Design Review where required

End of Stage 2 - Behaviour Change Plan prepared in conjunction with RTPs as appropriate - Updated at every later stage

End of Stage 4 – Design Development Documents

- At the end of Stage 4 we would expect the list of documents required to be submitted for ATIF Tier 2 Construction applications to be prepared, see below.

For Stage 5 – Requirements for submitting for ATIF Tier 2 Construction

Please note that the following will be required for construction funding applications to evidence a ‘construction ready’ state.

All projects submitted to the Active Travel Infrastructure Fund for construction funding will require to be supported by the following documents:

- Detailed Design and Technical Drawings, including designer's Risk Register and mitigation strategies;

- Completed Cycling by Design, Design Review (using template in Appendix A of Cycling by Design);

- Tender Documents, including site clearance documents, specifications and technical details;

- Bill of Quantities, accurately reflecting the scope of works;

- Cost Estimates finalised;

- Drainage Design;

- Utilities Surveys;

- Permissions/Obligations Report showing evidence of permissions and obligations obtained and required around land ownership issues, Traffic Regulation Orders (TROs), Redetermination Orders (ROs), etc;

- Planning approvals;

- Equalities Impact Assessment (EqIA);

- Environmental Impact Assessment (EIA);

- Any other statutory assessments as required;

- Road Safety Audit – Stage 2, with recommendations addressed and incorporated into the design;

- Street Trial Monitoring Reports;

- Monitoring and evaluation plan;

- Project Programme, detailing construction phases, dependencies and timelines;

- Behaviour Change Strategy Note showing evidence that behaviour change measures are being planned in tandem with the scheme, which are proportionate to the scale and nature of the scheme; and

- Communication Strategy, including press releases and social media content.

Part of the transition from Places for Everyone to Transport Scotland directly funding public bodies is to empower Local Authorities, Regional Transport Partnerships and National Park Authorities to deliver projects effectively, in a way which takes account of local circumstances and the project’s delivery context. Therefore, this is not prescriptive, nor exhaustive, Project Managers and promotors may be required or wish to do more or less of these activities depending on the scale of the projects and best practice. All costs associated with these, and other necessary tasks, will be eligible for ATIF funding at design stages and should be appropriately costed within applications.

Transport Scotland’s role will not be the same as that Walk, Wheel, Cycle Trust (formerly Sustrans) undertook for Places for Everyone, therefore should you require support to deliver your projects e.g. from external advisors/consultants, please factor this into your application process.

Tier 2 Construction specific Q&A

Are there any key changes in what Transport Scotland require in the application compared to last year?

No, the requirements remain the same as last year. In addition to the standard application information, Transport Scotland will require Bill of Quantities (or equivalent), Project Programme (specific to the submission), Equalities Impact Assessment checklist, and Design Review (using template in Appendix A in Cycling by Design)

Is there a maximum amount of funding for construction-ready projects to which we can apply for?

There is no maximum amount per partner, however Transport Scotland will always seek to realise best value for money and will expect to deliver a geographical distribution of projects. There may therefore be a maximum project value of between £5m and £10m. This will be established following the number of assessed construction-ready applications submitted by all partners.

I have projects which are not currently construction-ready but will be at some point later in 2026-27. What should I do?

Only projects that can be credibly completed within 2026-27 are eligible for funding from the ATIF. This provides the best possible chance for funding to be spent in full within the reporting year.

However, if all the assessed projects deemed successful are awarded funding and there is still budget available, further applications will be invited at a later date.  These applications could be submitted during that stage.

Construction-ready project assessment

How will construction-ready projects be assessed?

A multicriteria assessment will be undertaken and will be based on deliverability and impact, considering the following:

- Mode Shift;

- Safety and Security;

- Value for Money;

- High Quality (accessible, attractive and easy to use);

- Integration;

- Deprivation;

- Community Severance;

- Access to Employment

- Access to Schools; and

- Access to other destinations.